Effort Estimation for a Requirements Change

| Project Name | Project Ref. No. | Prepared By (print) | Preparer’s Initials |
| --- | --- | --- | --- |
| Customer | Contact | Contact’s Phone | Date Prepared |

| Effort (Labor Hours) | Task |
| --- | --- |
|  | Update the requirements database with the new requirement |
|  | Develop and evaluate change prototype |
|  | Create new design components |
|  | Modify existing design components |
|  | Develop new user interface components |
|  | Modify existing user interface components |
|  | Develop new user publications and help screens |
|  | Modify existing user publications and help screens |
|  | Develop new source code |
|  | Modify existing source code |
|  | Purchase and integrate third-party software |
|  | Modify build files |
|  | Develop new unit and integration tests |
|  | Modify existing unit and integration tests |
|  | Perform unit and integration testing after implementation |
|  | Write new system test cases |
|  | Modify existing system test cases |
|  | Modify automated test drivers |
|  | Perform regression testing at unit, integration, and system levels |
|  | Develop new reports |
|  | Modify existing reports |
|  | Develop new database elements |
|  | Modify existing database elements |
|  | Develop new data files |
|  | Modify existing data files |
|  | Modify various project plans |
|  | Update other documentation |
|  | Update requirements traceability matrix |
|  | Review work products |
|  | Perform rework following reviews and testing |
|  | TOTAL ESTIMATED EFFORT |

Procedure:

1.	Identify the subset of the above tasks that will have to be done.

2.	Allocate resources to tasks.

3.	Estimate effort required for pertinent tasks listed above, based on assigned resources.

4.	Total the effort estimates.

5.	Sequence tasks and identify predecessors.

6.	Determine whether change is on the project’s critical path.

- Estimate schedule and cost impact.

Copyright © 1999 by Karl E. Wiegers. Permission to use, modify, and distribute is granted.