Project Binder Content and Update Guide

| Project Name | Project Ref. No. | Prepared By (print) | Preparer’s Initials |
| --- | --- | --- | --- |
| Customer | Contact | Contact’s Phone | Date Prepared |

This is an example: contents may vary from project to project.

| Contents |  | Location | Update Information |
| --- | --- | --- | --- |
| Project Plan Include key elements of the project plan and other project plan elements that will be used extensively in managing the project. |  |  | Ensure that changes to the project plan are incorporated here as they are created. |
|  | Work breakdown structure |  | Update as approved change requests are processed. |
|  | Project schedule |  | Update as change requests are processed and status reports are received for filing. |
|  | Project budget |  | Revise based on approved change requests and on cost data provided in status reports. |
|  | Index to supporting plans |  | Not updated |
| Risk Management Plan |  |  | Make changes to risk element descriptions to reflect actual events, add risk element descriptions for new risks, and incorporate information based on the effects of risk migration strategies. |
|  | Opportunity overview |  | Not updated |
| Contract Elements |  |  |  |
|  | Contract |  | Update the contract to incorporate contract modifications and changes as they are approved by the customer. |
|  | Statement of work |  | Include changes to the SOW as approved by the customer. |
|  | Contract tracking summary |  | Not updated |
|  | Subcontract tracking summary |  | Not updated |
|  | Customer commitment log |  | Not updated |
| Audit Reports |  |  | Not updated |

| Contents |  | Location | Update Information |
| --- | --- | --- | --- |
| Status Reports |  |  |  |
| Lessons-Learned Document |  |  |  |
| Correspondence |  |  |  |
| Change Control |  |  |  |
| Test and Acceptance |  |  |  |
| Meetings |  |  |  |
| Post-project Summary |  |  |  |
| Supporting Plans |  |  |  |