Relationship Management Issues

| Project Name | Project Ref. No. | Prepared By (print) | Preparer’s Initials |
| --- | --- | --- | --- |
| Customer | Contact | Contact’s Phone | Date Prepared |

| Relationship Problem | What Works | What May Not Work |
| --- | --- | --- |
| Unable to get access to key end users and stakeholders Possible root causes of problem— Users are in a high-volume, high-pressure production environment | Meet (face-to-face, if possible) with supervisor of stakeholder(s). Explain the importance of gaining access. Ask for reasons why access is denied. Repeat back reasons (to show understanding), then work together to find win/win solution. Suggest other forms of requirements generation methods. | Going over the head of the manager—could backfire and increase resistance even if the end users attend a requirements working session |
| End users and stakeholders are hostile in requirements generation and evaluation sessions. Possible root causes of problem— Negative prior experience with requirements efforts If work style or behaviors are very different between the project team and knowledge sources, it causes a negative reaction | A short training session on preparing for requirements work is effective. Identify specific negative experiences with requirements and negotiate corrective actions. Ask what might help the manager and end users. Ask if management is on board with the objectives of the requirements session. If so, ask for visible support If not, problem is with management, not participants Evaluate options to correct the situation with the manager. Arrange a meeting with managers to resolve any critical issues that could not be resolved at the staff level. | Assuming the end users are resistant. Usually each person has a specific reason why he or she feels uncomfortable or unprepared for detailed work on requirements. Pushing to conduct requirements working sessions before there is demonstrated improvement in positive and productive relationships |

| Relationship Problem | What Works | What May Not Work |
| --- | --- | --- |
| Requirements change every time there is a review. Possible root causes of problem— Knowledge about the customer need is not recorded Inadequate marketing studies Undocumented procedures Lack of decision criteria for making changes to requirements | Work with typical users to document or improve source information. If end user is not available to review requirements, use in-house team trained in human factors as impartial reviewer. Use requirements generation methods that include analytical tools to surface voids and weak requirements more quickly. Ask questions like, “What are the sources for these changes? What decision criteria were used to make these changes?” Recommend using a facilitator from outside the project to guide the management working session. | Making the changes without a formal impact analysis and Change Control Board decision process |
| Requirements documents fail quality evaluation and tests. Possible root causes of problem— Organization has difficulty surfacing core issues and complete information. Problems are glossed over and opportunities are missed | Discuss with team the successes that can be achieved by raising and resolving root causes of problems. Recognize or praise participants that surface problems and give details. Set ground rules that reinforce that identifying problems does not mean blaming people. | Letting working sessions become blame sessions. Remind the participants of the need to focus on opportunities that benefit customers and the organization. |