Risk Management Plan Outline

| Project Name | Project Reference Number | Prepared By (print) | Preparer’s Initials |
| --- | --- | --- | --- |
| Customer | Contact | Contact’s Phone # | Date Prepared |

Document Preparation Information

| project name | prepared by (print) | signature | date prepared |
| --- | --- | --- | --- |

General Information

| customer | project manager | security classification |
| --- | --- | --- |

Originator Information

| ORIGINATOR |  | ORGANIZATION NAME |  |  |
| --- | --- | --- | --- | --- |
| ORGANIZATION ADDRESS |  |  |  |
| PHONE NUMBER | FAX NUMBER |  | E-MAIL |

Plan Tracking Information

| LAST UPDATED | MASTER PLAN LOCATION* |
| --- | --- |

*For detailed information, see Guidelines below.

Guidelines

| Master Plan Location | Indicate where this document will be kept; this could be the project binder, a computer file, an office filing cabinet, or a person's office. Be specific. |
| --- | --- |

Risk Management Plan Outline

Use the following outline to prepare a comprehensive IT Risk Management Plan.

1.0	PROJECT SCOPE

Insert the Scope Statement, or provide a brief summary of the project, including a description of the work to be accomplished, a description of the customer's goals and objectives for the project, a general description of how the project will be accomplished, and other pertinent information that will provide a good overview of the project.

2.0	RISK EVENT DESCRIPTIONS AND EVENTS

For each element of the WBS, identify any major risks involved in that element.  Complete the forms Risk Event Descriptions and Risk Event Results.  Reference or include a copy of the WBS in this section.

The process is carried out as follows:

2.1	Identify Risks.  For each element of the WBS, identify any major risks associated with that element.  Complete a Risk Event Description form for each risk event identified, or use another method of documentation.  Ensure that each risk event refers to a specific WBS element.

2.2	Analyze Risks and Calculate the Weighted Cost Impact.  In analyzing the risks, make the assumption that the risk event identified will occur.  Think in terms of the remedial activity that will need to take place to rectify the occurrence of the risk event.  Calculate the rectification cost (impact) without any form of "padding" or risk adjustment.  Analyze the risk event and apply a weighting to the impact on a scale of 1 through 5 as follows:

Weight 1:  Has little potential to cause disruption of schedule, costs, or performance (quality).  Increase the impact by x%.

Weight 2:  May cause minor disruption of schedule, costs, or performance (quality).  Increase the impact by x%.

Weight 3:  May cause some disruption of schedule, costs, or performance (quality).  Increase the impact by x%.

Weight 4:  May cause major disruption of schedule, costs, or performance (quality).  Increase the impact by x%.

Weight 5:  Could cause significant serious disruption of schedule, costs, or performance (quality).  Increase impact by x%.

Finally, estimate the probability of the event occurring as a percentage (between 0.01 and 0.99), and calculate the weighted cost impact as follows:

(Cost Impact + Cost Impact Increase) x Probability of Occurrence = Weighted Cost Impact

Example:  For a risk event with an estimated cost impact of $2,750, a weight of 4, and probability of occurrence at 85%:

($2,750 + $550) x 0.85 = $2,805

2.3	Identify High-Risk Events.  If a specific risk event has greater than xx% probability and/or the weighted cost impact is greater than xx% of the total project cost, the risk event is by definition a high-risk event.  For each high-risk event, create a separate and unique WBS element that identifies the work required and the weighted cost impact required to rectify the occurrence of the high-risk event.  This WBS element must be flagged as a high-risk event element as distinct from a normal WBS element.

2.4	Develop Mitigation Strategies.  Determine potential strategies for mitigating the risk—either avoiding it, controlling it, or transferring it to another party.  Assuming the risk consequences is also a potential mitigation strategy, but may be the least desirable.  Evaluate the potential cost impact of the mitigation strategy and reflect that impact in the risk budget.

2.5	Establish the Risk Budget.  Each high-risk event will become a line item in the risk budget.  The other risk events should be accumulated and used to establish the managerial reserve.  An amount for contingency, for those events and circumstances not anticipated, should be calculated based on experience.  These amounts together become the risk budget portion of the Project Budget.  The risk budget should be margined at the same rate as the Project Budget to establish the budget at selling price.  This then is presented to the customer in the proposal as the project price.

3.0	RISK REASSESSMENT PLAN

Identify the major reassessment points for this project, and ensure that those reassessment points are identified in the Project Plan.  At a minimum, high-risk events should be reassessed at the following times:

Whenever major changes occur in the project or its environment

Before major decision milestones

Periodically, according to some predetermined schedule

4.0	RISK MANAGEMENT TIMETABLE

Indicate the timetable for risk management activities.  Ensure that the key events are also reflected on the Project Schedule.  Major milestones include the following:

Completion of risk identification and analysis

Risk prioritization

Completion of mitigation strategy development

Incorporation into Project Plan and WBS

Key reassessment points

Documentation of risk results