Stabilization Exit Readiness Review Checklist

| Project Name |  | Role |  |
| --- | --- | --- | --- |
| Date |  | Responsibilities |  |

| THE CRITICAL QUESTIONS: At a high level, the five critical areas listed below must be ready. A minimum response of 7 is required in each of these five areas before the project can exit the Stabilization Phase. Please answer the following questions indicating the extent to which you agree with each. Please write in the white spaces on the left side the reasons for your response. This form should be filled out by the Stabilization Lead, the Project Manager, the Sponsor, and key Project Leads, if any. |  |
| --- | --- |
| The current Project Manager is ready, willing, and able to manage the remainder of the project. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| The current Rebaseline Plan can be executed satisfactorily to meet the current schedule and deliverables. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| The current Project Team is ready, willing, and able to perform the project work and morale is high or improving. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| The Customer Project Manager is ready, willing, and able to complete the remainder of the project including customer dependencies. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| The current Project Management Processes in place are adequate to manage and control the project to completion. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |

| Please answer the following questions indicating the extent to which you agree with each statement. |  |
| --- | --- |
| Schedule |  |
| - The schedule is based on an activity network supported by the WBS. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The activity network clearly organizes and graphically displays the work to be accomplished. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The activity network graphically defines the program from start to finish, including dependencies. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The lowest-level WBS work packages show measurable tasks and short durations. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Measurements from previous projects were used as a basis for schedule estimates. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - No part of the schedule is based on the use of new technologies. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - All critical path items are known and monitored. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The schedule is based on realistic, quantitative performance estimates. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The schedule provides time for education, holidays, vacations, sick leave, and so on. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The schedule provides time for quality assurance activities. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The schedule allows for all interdependencies. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The schedule accounts for resource overlaps. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The schedule for the next three to six months is as detailed as possible. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| Please answer the following questions indicating the extent to which you agree with each statement. |  |
| - The schedule is consistently and regularly updated at all levels on Gantt, PERT, and critical path charts at least every two weeks. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The schedule can clearly be performed and accomplished. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The schedule has been constructed bottom-up from quantitative estimates, not by predetermined end dates. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The project team that did the original schedule estimating was experienced in the domain that it was estimating. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Schedule estimating tools were used. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Schedule estimates are regularly updated to reflect realities. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The schedule is modified when major modifications in the plan take place. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| Cost |  |
| - Each work package is under budget control (expressed in labor hours, dollars, or other numerical units). | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Cost estimating tools were used. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The budget is clearly based on the schedule and required resources over time. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Measurements from previous projects were used as a basis for cost estimates. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The project team that did the original cost estimating was experienced in the domain that it was estimating. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Cost estimates are regularly updated to reflect realities. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| Please answer the following questions indicating the extent to which you agree with each statement. |  |
| - The budget can clearly be achieved. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| Scope |  |
| - Estimates of project size were corroborated by estimate verification. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The project scope has been clearly established. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Specific project deliverables are understood precisely. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The estimated size of each project deliverable is known, as well as how it was derived. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Explicit provisions have been made for work that is not on the WBS. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Project objectives are fully supported by lower-level objectives. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Each task on the network has a well-defined physical deliverable. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Deliverable operational requirements are clearly specified. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Deliverable requirements are traceable through the design. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The design and design method are clearly traceable to deliverables. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Specific acceptance and delivery requirements are explicitly defined. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Transfers of all deliverables/products are tightly controlled with sign-offs. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |

| Please answer the following questions indicating the extent to which you agree with each statement. |  |
| --- | --- |
| - User requirements have been agreed to by joint teams of developers and users. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - User requirements are reasonably stable. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The user needs, wants, and expectations are well understood and reflected in the specifications. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The design specifications have been created for maximum parallel work effort by the project team. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - All external interfaces have been identified. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Critical dependencies of each external interface have been documented. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Each external interface has been ranked based on potential project impact. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Procedures have been established to monitor external interfaces until risk is eliminated or substantially reduced. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Agreements with the external-interface controlling organizations have been reached and documented. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| Risk |  |
| - All risks have been determined through established processes for risk identification, quantification, and response development. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - A database of top-10 risks is updated regularly. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - A database exists that includes all nonaccepted risks in terms of estimated probability and impact on actual schedule and cost. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - A full-time Risk Management Officer has been assigned to the project. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The project team understands how the risks may change over time. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Project personnel are encouraged to become risk identifiers. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| Communications |  |
| - Effective regularly scheduled status meetings are held where the critical path activities are clearly shown and impacts to it are discussed openly. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - An anonymous communications channel exists for transmitting and receiving bad news. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Correction plans are written, followed up, and reported. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| Human Resources |  |
| - The staffing plan includes a list of the key expertise areas and estimated number of personnel needed. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Sufficient staff members exist to support the tasks identified in the activity network. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Staffing exists for the current tasks and all the tasks scheduled to occur in the next two months. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The staffing plan is based on historical data of level of effort, or staff months on similar projects. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Most of the project staff members have experience with the specific type of project being developed. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Project personnel have received training in the principal project domain areas where needed. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The project avoids extreme dependence on specific individuals. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - People are not working abnormal hours. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The project team is able to proceed without undo requests for additional time and cost to help resolve technical problems. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - The project team understands its project role and is committed to its success. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - There is a domain area expert assigned to each domain. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Alternative staffing buildup approaches have been planned. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |
| - Staffing plans are regularly updated to reflect reality. | Very Little Very Great Extent Extent 1 2 3 4 5 6 7 8 9 10 |

| Category | Qty | Max | Actual | % |
| --- | --- | --- | --- | --- |
| Schedule | 20 | 200 |  |  |
| Cost | 7 | 70 |  |  |
| Scope | 21 | 210 |  |  |
| Risk | 6 | 60 |  |  |
| Communications | 3 | 30 |  |  |
| Human Resources | 13 | 130 |  |  |
| Totals | 70 | 700 |  |  |